**PROMPT**

Please evaluate the Iteration Plan provided by your development team. Identify any issues that you see with the Iteration Plan and provide a potential solution. Include any other feedback (both positive and negative) that you feel necessary. Your evaluation should include at least three pieces of feedback.

You can find the iteration plan at this [link](https://docs.google.com/spreadsheets/d/1JxEBMEmOwdPudHKdA8W2uEg2y_jus9QftL18bk0ebzw/edit#gid=0).

Write your answer below:

1. Task dependancies to user stories are not mentioned in the Iteration plan. Task dependancies should be used when planning to ensure user story completion and working functionality

2. Source code review and writing of acceptance criteria and tests task are not assigned to anyone

3. Tasks can be self assigned each day from the board but only alexa has been assigned to enough tasks in the reading functionality