**PROMPT**

Please evaluate the Iteration Plan provided by your development team. Identify any issues that you see with the Iteration Plan and provide a potential solution. Include any other feedback (both positive and negative) that you feel necessary. Your evaluation should include at least three pieces of feedback.

You can find the Iteration Plan at this [link](https://docs.google.com/spreadsheets/d/17RBBajn30RMreBvyuKF_ENFc03O4crO29RwVQkiMXTs/edit#gid=0).

Write your evaluation here:

1. Tasks regarding the execution of Unit Tests is missing, they should be added due to their importance in ensuring functionality of application

2. Review of source code and writing of acceptance test and criteria is not assigned in sprint 3

3. Total estimation of hours for Sprint 3 is 116 hours and total developer hours account to 110.5 ( 40+40+35). Estimated hours (110.5) are less than the 115 available by the developers, improving the estimations of previous Sprints

4. Alexa has assigned for almost a double of hours comparing to Josh and Kat. They should assign to remaining user stories and split the working hours between all developers so they have time to cooperate in case it is needed

5. Task dependencies are not mentioned and should be taken into account when Sprint Planning