**PROMPT**

Type below the updates to your Risk Plan, including:

* The risk of the database connection feature not working.
* At least one **additional** risk.

**Risk #1**

**Database connection feature not working.**

* Likelihood = Medium
* Impact = High
* Indicators = Database not functioning properly, unable to connect to database , cost and time to fix exceeds expectations
* Contingency Plan = Troubleshoot and fix database access , give access to developers to a smaller working database to work on other feature functionality, hire or outsource to an database expert to solve any issues

**Risk #2**

**Compatibility with different Operating Systems**

* Likelihood = Medium
* Impact = Medium
* Indicators = Application malfunction on different operating systems and needs reworking to ensure functionality, Lack of time and resources to complete, unclear requirements by client regarding different operating systems
* Contingency Plan = Resolve ambiguity for that matter with the client, explain the extra cost and effort needed for implementation before proceeding, confirm alternative OS requirements

**Risk #3**

**Saving and downloading material locally is not working**

* Likelihood = Medium
* Impact = High
* Indicators = Saving a book title locally does not work , files are not automatically saved in the device/app , Reading offline doesn't work

Contingency Plan =  Ensure compatibility with devices when saving files locally, Manually download and store books that are being read to ensure offline reading functionality